# Weekly Progress Report

Team: Bytebite

Week: week-04   10/10/2026

Current milestone/sprint: Weekly report

Done this week:

- Decided where the product and ingredient data will be sourced from [open food facts].

- Collected the data and cleaned it so it is consistent and ready to use in the app.

- Built the core skeleton of the Flutter app (project structure, screen routing, data models, and service placeholders for barcode scanning and the food API).

- Set up the GitHub repository with a README, contribution guidelines, and a branch/pull request workflow.

- Discussed database options for the app (e.g., Firebase and alternatives); no final decision yet.

Planned for next week:

- Make the final database decision and set it up.

- Connect the cleaned data to the app through the food data service.

- Start implementing the barcode scanning screen and the result screen.

- Implement storage for the user profile (allergies and dietary preferences).

Top blocker or risk:

- The database choice is not finalized yet, which blocks work on data storage and the user profile.

Plan vs. actual:

- Planned: choose the data source, collect and clean the data, and create the app skeleton.

- Actual: all of the above completed; database options discussed but not yet decided.

- Reason for deviation: the database decision needs more comparison (cost, ease of use, offline support) before the team commits.

Decision or support needed:

- Team decision on the database (Firebase vs. alternatives) early next week.

- Any instructor guidance on preferred or restricted tools/services is welcome.

Individual contributions:

- Sefa        —Set up the team GitHub repository, including README, contribution 		guidelines, and branch/PR workflows.

- Deniz      — Cleaned and processed Open Food Facts dataset to ensure 	consistency for app integration.

- Şeyma    — Researched barcode scanning library integrations and Open Food Facts 	API mapping.

- Sudenaz — Built service placeholders and navigation routing within the Flutter 	project skeleton.

- Buse       — Researched and evaluated database options (Firebase vs. alternatives) 	for offline support and scalability.